INITIATIVE 13

Implementation Plan for W3.5, W6.1 and W6.2

Statistics-independent aging + utilisation ledger + reservation mock

Date: 11 September 2026

Today's priority: close W3.5, continue W6.1, and open W6.2 by adding a metadata-compatible ReservationItemSet mock because RESB returns zero rows in the current SAP client.

# 1. Purpose and Current Situation

Purpose. Move Initiative 13 from a UI/backend template with mock behavior to a testable backend data foundation for the CAPTURE/STITCH/WATCH flow.

SAP live data is available for the PR/PO/movement parts of the chain, so W6.1 can be built against live sets.

ReservationItemSet (RESB) returns zero rows in the current client. The reservation join therefore cannot be tested against real reservation transactions yet.

S031 is empty and S032 has limited rows. W3.5 removes both LIS statistics sets from the critical path by deriving aging-related measures directly from goods movements.

The existing I13 dashboard can remain as the presentation layer; today’s work is mainly the backend/domain/data foundation underneath it.

# 2. Work Packages and Delivery Dates

| ID | Initiative | Task | Start | End | Today | Meaning |
| --- | --- | --- | --- | --- | --- | --- |
| W3.5 | I13 | Statistics-independent aging from goods movements | 10-Sep | 11-Sep | Close today | Must be complete today |
| W6.1 | I13 | Partial utilisation ledger: PR → PO → GR → GI | 10-Sep | 14-Sep | Continue | Does not need to finish today |
| W6.2 | I13 | Add Reservation → PR + OAR scope | 11-Sep | 15-Sep | Open today | Mock ReservationItemSet (RESB=0) |

# 3. Target Architecture for This Build

The implementation should separate data access, normalization, domain logic and API/UI. The mock is temporary only at the ReservationItemSet source boundary; the ledger logic itself should be production-shaped.

SAP / CPI live sets Temporary source ------------------- ---------------- PR / PO / GR / GI data ReservationItemSet mock (available live) (because RESB = 0 rows) ¦ ¦ +------------------+------------------------+ v Normalized domain models ¦ +-------------+-------------+ ¦ ¦ v v W6.1 Ledger Builder W3.5 Movement Metrics PR -> PO -> GR -> GI aging / last movement / ¦ consumption / turns +-------------+-------------+ v W6.2 Reservation Join Reservation -> PR -> PO -> GR -> GI ¦ W2.4 OAR filter ¦ v I13 Utilisation API ¦ v Existing Frontend

# 4. W3.5 - Statistics-Independent Aging (Must Close Today)

Goal: Compute the movement/aging measures required by I13 directly from goods-movement history instead of reading S031/S032.

## 4.1 Inputs

Goods movement item data (MSEG / live GoodsMovementItemSet equivalent).

Material document header/posting date data (MKPF or the date already present in the curated movement record).

Material + plant as the primary aggregation grain for these metrics.

## 4.2 Outputs

| Field | Implementation meaning |
| --- | --- |
| lastMovementDate | Latest qualifying movement date for material + plant. |
| daysSinceLastMovement | Current/reference date minus lastMovementDate. |
| agingBand | Configured SOP band based on days since last movement. |
| consumptionCount12M | Count of qualifying consumption events in the trailing 12 months. |
| inventoryTurns | Calculated from agreed consumption and inventory basis; keep the formula isolated/configurable until the exact business formula is confirmed. |

## 4.3 Aging Rules

| Band | Default rule |
| --- | --- |
| FAST | 0-365 days since last issue/movement |
| SLOW | 366-730 days |
| NON_MOVING | >730 days |

Implementation note: hold the thresholds in configuration, not scattered as hard-coded values across services or UI components.

## 4.4 Implementation Steps

1. Create a normalized Movement model from the live SAP movement/header payloads.

2. Group movements by material + plant.

3. Identify the latest qualifying movement date.

4. Calculate days since last movement using a single application clock/reference date.

5. Classify FAST/SLOW/NON_MOVING through a configurable aging-policy function.

6. Calculate the trailing-12-month consumption count from qualifying issue/consumption movements.

7. Implement inventory-turn calculation behind one dedicated function/service so the business formula can be adjusted without changing ledger code.

8. Add unit tests for boundary days (365, 366, 730, 731), no-movement cases, and 12-month window boundaries.

## 4.5 Definition of Done for W3.5

No runtime dependency on S031/S032 for the four W3.5 metrics.

Same input data always produces deterministic metrics.

Aging thresholds are configurable.

Unit tests cover the aging boundaries and trailing-12-month consumption window.

A service/API can return the metrics for at least one material + plant and the result is consumable by W6.3 later.

# 5. W6.1 - Partial Utilisation Ledger (Continue Through 14-Sep)

Goal: Build deterministic stitching of PR → PO → Goods Receipt → Goods Issue using live SAP sets. Do not wait for reservation data to finish this portion.

## 5.1 Suggested Domain Model

UtilisationLedgerEntry - material - plant - prNumber / prItem - poNumber / poItem - orderedQty - receivedQty - issuedQty - prDate / poDate / grDate / giDate - currentStage / status - matchStatus / dataQualityFlags

## 5.2 Stitching Strategy

| Leg | Implementation rule |
| --- | --- |
| PR → PO | Use SAP document reference fields available in the live metadata. Exact key mapping should be centralized in one stitcher/repository layer. |
| PO → GR | Use PO history / goods movement references and aggregate received quantity by PO item. |
| GR → GI | Use deterministic material/plant/document references that are present in the curated movement data. Do not infer or probabilistically guess missing relationships. |
| Unmatched records | Retain as unmatched with a reason/data-quality flag. Never fabricate a join. |

## 5.3 Implementation Steps

1. Normalize PR, PO, GR and GI records into domain-friendly models.

2. Implement PR-to-PO stitching as an isolated function/service.

3. Implement PO-to-GR aggregation and open/received quantity state.

4. Implement the goods-issue leg and derive issued/remaining quantities.

5. Produce one ledger entry per deterministic chain at the chosen line grain.

6. Attach match/data-quality flags for broken or incomplete references.

7. Add integration tests using a small known chain from the current live/mock development data.

## 5.4 Definition of Done for the Current W6.1 Increment

At least one PR → PO → GR → GI chain can be traced end to end.

Quantities reconcile within the chain or produce an explicit discrepancy flag.

Missing links are reported, not guessed.

Ledger logic is independent of the frontend.

# 6. W6.2 - Reservation Layer + ReservationItemSet Mock (Open Today)

Goal: Add Reservation → PR to the W6.1 ledger and apply the configurable OAR scope. Because the current SAP client returns zero reservation rows, validate the join using a mock that follows the live ReservationItemSet metadata.

## 6.1 Why Reservation Data Is Required

| Stage | Why I13 needs it |
| --- | --- |
| Reservation | Represents the original demand line and provides the traceability anchor before procurement starts. |
| PR | Shows the requisition created to satisfy the demand. |
| PO | Shows what was actually ordered. |
| GR | Shows what arrived. |
| GI | Shows what was issued/consumed from SAP’s perspective. |

Without the reservation leg, the system can show procurement and movement, but it cannot complete the demand-to-consumption chain that Initiative 13 calls CAPTURE/STITCH.

## 6.2 Reservation Model

Build the model from the actual ReservationItemSet $metadata. Do not invent a separate mock-only schema. At minimum, the I13 FRS expects the reservation line to carry/derive:

Reservation number (RSNUM) and reservation item (RSPOS).

Material and plant.

Requested/reserved quantity.

Order/cost object context where exposed (for example AUFNR / cost centre path).

Requirement date and any available reservation status fields.

Later: the designated session/tracking field once the SAP BAdI/session-ID contract is implemented. This is not required for today’s W6.2 start.

## 6.3 Mock Design - How to Build It Correctly

The mock must be a source adapter, not business logic. The ledger service should not know whether the reservation came from SAP or the mock.

ReservationProvider ¦ +-- SapReservationProvider ¦ -> ReservationItemSet (currently 0 rows) ¦ +-- MockReservationProvider -> rows shaped exactly like the normalized Reservation model Both providers -> same Reservation domain objects -> same W6.2 stitcher

1. Read the live ReservationItemSet metadata/property list and key definition.

2. Create a small mock dataset using those fields/types.

3. Do not create random standalone reservations. Tie each mock reservation to an existing test material/plant/PR chain so the join can actually be exercised.

4. Include at least: one clean match, one reservation with no PR yet, one partial quantity case, and one deliberately broken/unmatched case.

5. Select the reservation source through configuration (for example mock vs sap) rather than changing business code.

## 6.4 Reservation-to-PR Stitch

Extend the existing ledger builder rather than creating a second ledger implementation:

Before W6.2: PR -> PO -> GR -> GI After W6.2: Reservation -> PR -> PO -> GR -> GI

Use deterministic fields from the SAP contract. Where the client cannot yet prove the real reservation-to-PR linkage because RESB is empty, implement the join against metadata and validate it with the controlled mock. Mark this validation status explicitly in tests/documentation.

## 6.5 OAR Scope Filter

Apply the W2.4 material-scope configuration at the I13 boundary. The current Dev Plan ruling is a config-driven predicate on MRP type: OAR = Dismm in (ND, PD), with V1, blank and other types excluded. Keep this rule in one reusable configuration/module.

oar_mrp_types: [ND, PD] is_oar(materialPlant): return materialPlant.dismm in configured_oar_mrp_types

## 6.6 Definition of Done for the W6.2 Start

ReservationItemSet metadata is represented by a normalized Reservation model.

Mock reservation rows exist and are tied to real/test PR chains.

Reservation source is switchable without changing ledger business logic.

Reservation → PR join is implemented and exercised by tests using the mock.

OAR scope is applied through W2.4 configuration, not hard-coded in multiple places.

The resulting ledger can produce Reservation → PR → PO → GR → GI for at least one scenario.

# 7. Recommended Backend Structure

backend/app/ integrations/sap/ cpi_client.* reservation_provider.* procurement_provider.* movement_provider.* i13/ models/ reservation.* movement.* utilisation_ledger.* services/ movement_metrics.* # W3.5 ledger_builder.* # W6.1 reservation_stitcher.* # W6.2 oar_scope.* # W2.4 mocks/ reservation_items.* api/ utilisation.* config/ i13.*

The exact filenames can differ from the existing repository. Preserve the architectural separation even if the project already has a different folder convention.

# 8. Minimal API Output for Integration with the Existing Frontend

Do not redesign the frontend first. Expose one stable backend response and wire the current I13 screen to it.

GET /api/i13/utilisation/ledger { "reservation": {"number": "50000123", "item": "0010"}, "material": "MAT-1001", "plant": "1300", "requestedQty": 10, "pr": {"number": "100023", "item": "10"}, "po": {"number": "450012", "item": "10"}, "receivedQty": 10, "issuedQty": 4, "movementMetrics": { "lastMovementDate": "2026-05-14", "daysSinceLastMovement": 120, "agingBand": "FAST", "consumptionCount12M": 5 }, "status": "PARTIALLY_ISSUED", "dataQualityFlags": [] }

Values above are illustrative only; use real development/test data in the implementation.

# 9. Required Test Cases

| Area | Scenario | Expected result |
| --- | --- | --- |
| W3.5 | Last movement 365 days ago | FAST |
| W3.5 | Last movement 366 days ago | SLOW |
| W3.5 | Last movement 730 days ago | SLOW |
| W3.5 | Last movement 731 days ago | NON_MOVING |
| W3.5 | Consumption events inside/outside 12-month window | Only in-window events counted |
| W6.1 | PR with deterministic PO/GR/GI references | Single stitched chain |
| W6.1 | Missing downstream document | Unmatched/incomplete flag, no guessed join |
| W6.2 | Mock reservation matches a test PR chain | Full Reservation → PR → PO → GR → GI |
| W6.2 | Reservation has no PR yet | Reservation retained with pending/unmatched state |
| W6.2 | Non-OAR Dismm | Excluded by W2.4 filter |
| W6.2 | Switch reservation source mock → SAP | No change in ledger service contract |

# 10. Today's Execution Sequence

1. Confirm current movement input shape and implement the normalized Movement model.

2. Finish W3.5 calculations + boundary tests. Mark W3.5 complete only after these tests pass.

3. Create/finish the W6.1 ledger model and PR → PO → GR → GI stitchers using live data.

4. Read ReservationItemSet metadata and define the normalized Reservation model.

5. Create the W6.2 mock reservation dataset, tied to known PR chains.

6. Implement Reservation → PR stitching on top of W6.1.

7. Apply the W2.4 OAR Dismm configuration at the I13 scope boundary.

8. Expose one ledger endpoint and validate one end-to-end response consumed by the existing frontend or API test client.

# 11. Explicitly Out of Today's Scope

Reservation-time AI assistant / in-chat consumption-plan capture (planned later under W7.3).

Quantity-suggestion engine and override justification (W7.4).

Plan-breach/no-plan exception workflow, requester confirmation and HOD escalation (W6.6).

Final WATCH marts such as months of cover, acquired-versus-plan and 30-day GR-not-issued (W6.3).

Final UAT reconciliation and dashboard completion.

SAP reservation-entry BAdI implementation or session-ID field transport.

# 12. End-of-Day Acceptance Checklist

☐ W3.5 metrics are derived from goods movements without relying on S031/S032.

☐ Aging thresholds are configuration-driven and tests pass at the boundaries.

☐ W6.1 has a working PR → PO → GR → GI path for at least one development scenario.

☐ ReservationItemSet mock exists and uses the real reservation contract/model.

☐ Mock reservations are intentionally connected to known PR chains.

☐ Reservation → PR stitching has been started and is testable.

☐ OAR filtering is delegated to W2.4 configuration.

☐ No AI assistant, HOD escalation or final dashboard scope was mixed into today’s backend work.

# 13. Risks / Decisions to Keep Visible

| Risk | Impact | Implementation response |
| --- | --- | --- |
| RESB returns 0 rows | Real Reservation → PR validation is impossible in this client today. | Validate contract + join with mock; re-run against real/fuller client when data becomes available. |
| Inventory-turn formula may be business-specific | Possible mismatch if a formula is assumed silently. | Keep one isolated calculation function and confirm the final formula with the solution/business owner. |
| Incomplete SAP document references | Could produce false joins if guessed. | Deterministic joins only; unmatched records remain explicit. |
| OAR classification can change | Future SAP field/ruling may supersede the temporary MRP-type scope. | Keep W2.4 config-driven so the scope can change without rewriting I13 logic. |

# 14. Source Basis

This plan is grounded in:

VZI_AI_Dev_Plan_v2.4.xlsx - especially W2.4, W2.6, W3.5, W6.1, W6.2, W6.3, W6.6 and W7.3.

Initiative 13 Functional Requirements Specification v1.1 (06-Sep-2026) - CAPTURE/STITCH/WATCH/ACT scope, deterministic reservation-ledger stitching, reservation fields, OAR scope, aging defaults, and no SAP write-back principle.